PROCESSING STEPS:

COMPETITIVE SALE

1.  Office Work – Pre-field Examination

1A.	Title, land status, and land use plan review.

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Land Law Examiner | GS 9 | 20.00 | 16 | 320.00 | 73.28 | 393.28 | 393.28 |
| Total 1A |  |  |  |  |  |  | 383.04 |

1B.	Literature review and compilation

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist | GS 12 | 30.00 | 10 | 300.00 | 68.70 | 368.70 | 368.70 |
| Biologist | GS 11 | 25.00 | 10 | 250.00 | 57.25 | 307.25 | 307.25 |
| Archaeologist | GS 11 | 25.00 | 10 | 250.00 | 57.25 | 307.25 | 307.25 |
| Total 1B |  |  |  |  |  |  | 983.20 |

1C.	Preparation of base and topographic maps.

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost1 | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist | GS 11 | 25.00 | 5 | 125.00 | 28.63 | 153.63 | 153.63 |
| Cartography Tech | GS 9 | 20.00 | 10 | 200.00 | 45.80 | 245.80 | 245.80 |
| Reproduction Costs |  |  |  | 150.00 |  | 150.00 | 150.00 |
| Total 1C |  |  |  |  |  |  | 549.43 |

2.	Field Work

2A.   Mapping and Corner recovery.

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist | GS 12 | 30.00 | 20 | 600.00 | 137.40 | 737.40 | 737.40 |
| Geologist | GS 11 | 25.00 | 20 | 500.00 | 114.50 | 614.50 | 614.50 |
| Cadastral Surveyor | GS 11 | 25.00 | 10 | 250.00 | 57.25 | 307.25 | 307.25 |
| Total 2A |  |  |  |  |  |  | 1,659.15 |

1 As provided by WO-800, Indirect Cost Ratio is 22.9% for Fiscal Year 2015.

2B.	Sample collection, core/cuttings logging.

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist | GS 12 | 30.00 | 40 | 1,200.00 | 274.80 | 1474.80 | 1,474.80 |
| Geologist | GS 11 | 25.00 | 40 | 1,000.00 | 229.00 | 1229.00 | 1,229.00 |
| Total 2B |  |  |  |  |  |  | 2,703.80 |

2C.	Travel

| Title | Grade | Number of Days | Per diem | Lodging | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist |  | 7 | 40.00 | 0 |  | 280.00 | 280.00 |
| Geologist |  | 7 | 40.00 | 0 |  | 280.00 | 280.00 |
| 1 Cad. Tech |  | 3 | 40.00 | 0 |  | 120.00 | 120.00 |
| Biologist |  | 5 | 40.00 | 0 |  | 200.00 | 200.00 |
| Archaeologist |  | 5 | 40.00 | 0 |  | 200.00 | 200.00 |
| Total 2C |  |  |  |  |  |  | 1,080.00 |

2D.   Equipment Rental

| Equipment | Model | Rate (Hour, Day or Week) | No. (Hours, Days or Weeks) | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Bulldozer | D6H | 180.00/Day | 4 | 720.00 |  |  | 720.00 |
| Total 2D |  |  |  |  |  |  | 720.00 |

2E.	Contract Services

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NEPA Analysis |  |  |  | $80,000 |  | $80,000 | $80,000 |
| Total 2E |  |  |  |  |  |  | $80,000 |

3.	Sampling, Testing and Analytical Work

3A.   Sampling, Testing and Analytical Work

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Shipping and Handling Costs |  |  |  | 350.00 |  | 350.00 | 350.00 |
| Cost of Sample Tests |  |  |  | 8,500.00 |  | 8,500.00 | 8,500.00 |
| Costs of Non- Assay Analytical Work |  |  |  |  |  |  |  |
| Specialized Analysis Costs |  |  |  |  |  |  |  |
| Total 3A |  |  |  |  |  |  | 8,850.00 |

3 B	Special Services

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Necessary Contract Expertise |  |  |  |  |  |  |  |
| Total 3B |  |  |  |  |  |  |  |

4.	Office Work – Post Field Examination

4A.   Draft, Compile and Reproduce Project Maps and Reports

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist | GS 11 | 25.00 | 20 | 500.00 | 114.50 | 614.50 | 614.50 |
| Cart. Tech. | GS 9 | 20.00 | 20 | 400.00 | 91.60 | 478.80 | 478.80 |
| Biologist | GS 11 | 25.00 | 20 | 500.00 | 114.50 | 614.50 | 614.50 |
| Archaeologist | GS 11 | 25.00 | 20 | 500.00 | 114.50 | 614.50 | 614.50 |
| Printing & Reproduction |  |  |  | 500.00 |  | 500.00 | 500.00 |
| Total 4A |  |  |  |  |  |  | 2,822.30 |

4B.	Analysis of Sample, Cost, and Market Data

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist | GS 12 | 30.00 | 60.00 | 1,800.00 | 412.20 | 2,212.20 | 2,212.20 |
| Geologist | GS 11 | 25.00 | 60.00 | 1,500.00 | 343.50 | 1,843.50 | 1,843.50 |
| Mining Engineer | GS 12 | 30.00 | 40.00 | 1,200.00 | 274.80 | 1,474.80 | 1,474.80 |
| Mineral Economist | GS 12 | 30.00 | 40.00 | 1,200.00 | 274.80 | 1,474.80 | 1,474.80 |
| Total 4B |  |  |  |  |  |  | 7,005.30 |

4C.	Create Economic and Cost Models and Apply to Project Proposal

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist | GS 12 | 30.00 | 60 | 1,800.00 | 412.20 | 2,212.20 | 2,212.20 |
| Geologist | GS 11 | 25.00 | 60 | 1,500.00 | 343.50 | 1,843.50 | 1,843.50 |
| Mining Engineer | GS 12 | 30.00 | 40 | 1,200.00 | 274.80 | 1,474.80 | 1,474.80 |
| Mineral Economist | GS 12 | 30.00 | 40 | 1,200.00 | 274.80 | 1,474.80 | 1,474.80 |
| Total 4C |  |  |  |  |  |  | 7,005.30 |

4D.   Prepare Draft Valuation Report

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist | GS 12 | 30.00 | 60 | 1,800.00 | 412.20 | 2,212.20 | 2,212.20 |
| Geologist | GS 11 | 25.00 | 60 | 1,500.00 | 343.50 | 1,843.50 | 1,843.50 |
| Mining Engineer | GS 12 | 30.00 | 40 | 1,200.00 | 274.80 | 1,474.80 | 1,474.80 |
| Mineral Economist | GS 12 | 30.00 | 40 | 1,200.00 | 274.80 | 1,474.80 | 1,474.80 |
| Printing & reproduction |  |  |  | 400.00 |  | 400.00 | 400.00 |
| Total 4D |  |  |  |  |  |  | 7,405.30 |

4E.	Technical Review of Mining and Reclamation Plan

| Title | Grade | Hourly Rate | No. Hours | Cost | Indirect Cost | Subtotal | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Geologist | GS 12 | 30.00 | 40 | 1,200.00 | 274.80 | 1,474.80 | 1,474.80 |
| Mining Engineer | GS 12 | 30.00 | 40 | 1,200.00 | 274.80 | 1,474.80 | 1,474.80 |
| Printing & reproduction |  |  |  | 400.00 |  | 400.00 | 400.00 |
| Total 4E |  |  |  |  |  |  | 3,349.60 |

SUMMARY OF ESTIMATED COSTS

| 1. | Office Work – Pre-field Examination | $ 1,915.67 |
| --- | --- | --- |
| 2. | Field Work | $ 86,262.95 |
| 3. | Sampling and Analytical Work | $ 8,850.00 |
| 4. | Office Work – Post Field Examination | $ 27,587.80 |

Total Estimate	$ 124,616.42